Thesis Title:

On Russian: Разработка интеллектуального программного модуля генерации и итеративной корректировки кода человеко-машинных интерфейсов по графическим макетам
On English: Development of an Intelligent Software Module for the Generation and Iterative Refinement of Human-Machine Interface Code from Graphical Mockups

Overview

The aim is to develop a prototype of an intelligent Figma plugin for the design of industrial human–machine interfaces (HMI), such as operator panels, monitoring dashboards, alarm screens, equipment status pages, and supervisory control interfaces. The system should not be presented as a one-click perfect converter. Its purpose is to help the user obtain an initial code version of an industrial interface, iteratively improve this version so that it becomes closer to the reference mockup, and support targeted edits using natural-language instructions.

The technical basis of this workflow is realistic. A Figma plugin can export a selected node or frame as an encoded image using exportAsync, access design variables through figma.variables, obtain Inspect-style CSS hints through getCSSAsync, and exchange data between the plugin logic and the plugin user interface through figma.ui.postMessage and parent.postMessage.

A Visual Language Model UI2Code^N is a suitable baseline model because its paper and public repository describe it as an interactive open model that supports UI-to-code generation, UI editing, and UI polishing, with public demo scripts available.

The system should be presented as an intelligent engineering assistant for industrial interface development, not as a fully autonomous perfect design-to-code solution.

Its main practical value is that it:

reduces manual work at the early stage of implementation;

generates a useful initial version of interface code;

supports iterative refinement against a reference mockup;

allows targeted changes through plain-language requests;

demonstrates how AI can be integrated into industrial HMI engineering workflows.

Target Functionality of the Plugin

The plugin should provide one simple panel inside Figma with three main functions.

Function 1. Generate Code

The user selects a frame and presses a button. The system exports the selected frame, sends it to the local AI service, receives generated HTML/CSS code, shows that code in the plugin window, displays a small preview image of the rendered result, and provides a copy action for the generated code.

Function 2. Make It Closer to the Mockup

The system compares the original screenshot exported from Figma with the screenshot rendered from the generated code. Then it asks the model to improve the code so that the rendered result becomes closer to the reference image. This refinement may be repeated for 1–3 iterations.

Function 3. Edit by Request

The user writes an instruction in natural language, for example:
“Make this button secondary,”
“Increase the title size,”
“Reduce the spacing above the trend chart,”
“Make the alarm block more prominent.”

The system modifies the current code according to this request and displays an updated preview.

These three functions are well aligned with the interaction modes described for UI2Code^N: generation, editing, and polishing.

Plan

General weekly submission format

A single GitHub or GitLab repository should be created in Week 1 and link sent to the supervisor once.
In all following weeks, you should send:

the same updated repository link;

a short weekly report (reports/week-N.md or PDF);

screenshots or a short demo video;

a brief note on current problems and next steps.

Each week must end with a concrete and verifiable result. Checking is done by supervisor every Friday at 20:00 (Moscow time).

Week 1. Study the Figma workflow and set up the project repository

Study how a Figma plugin can work with the selected document and what data can be extracted from it. At minimum, you must understand how to:

obtain the currently selected frame;

inspect the selected content and its structure;

export the frame as PNG;

access design variables;

obtain CSS hints for interface elements;

exchange messages between plugin logic and plugin UI.

Weekly deliverable to the supervisor

Repository link with the initial project structure and README.

A short technical note describing which Figma data will be mandatory, which will be optional, and how this data will be passed to the external service.

A minimal proof of concept, for example:

exporting a selected frame as PNG

or sending a test message between plugin logic and plugin UI.

Week 2. Prepare the industrial HMI mockup set

Prepare a small but representative set of industrial-style interface mockups that will be used throughout the project for testing and demonstrations.

The recommended strategy is:

- take 2–3 editable dashboard templates in Figma;

- take 2–4 industrial HMI/SCADA visual references;

- create 5–8 adapted industrial mockups in Figma.

Recommended editable Figma sources for base layouts:

Figma Dashboard Templates

Themesberg Figma Admin Dashboard Template

Sneat Free Figma Admin Dashboard UI Kit

Recommended industrial visual references:

Siemens HMI Template Suite

Ignition Public Demonstration

AggreGate SCADA/HMI Gallery

FUXA

JointJS SCADA/HMI Demo

Suggested composition of the mockup set:

2 simple screens;

2 medium-complexity screens;

1–2 more difficult screens.

Suggested screen types:

equipment status dashboard;

alarm and event screen;

trend monitoring screen;

operator control panel;

production line overview;

machine status cards.

Weekly deliverable to the supervisor

A Figma file or shared Figma link containing 5–8 industrial-style frames.

Exported PNG images of these frames in the repository.

A short table describing each mockup: screen name, intended industrial use case, complexity level, and why it was included.

Week 3. Launch and verify the baseline model

Install and run the baseline model, UI2Code^N, in a local environment. You must verify whether the model can:

generate code from a UI screenshot;

edit code according to a text instruction;

improve code using iterative visual feedback.

Weekly deliverable to the supervisor

Installation notes and environment description.

2–3 baseline test examples.

A short report describing the main strengths and typical errors of the baseline model results.

Screenshots of baseline outputs.

Week 4. Convert the baseline model into a local service

Wrap the model into a small local HTTP service. The Figma plugin must not run the model internally. Instead, the plugin should send requests to an external process.

The service should accept:

a PNG image of the interface;

a task description or prompt;

optionally the current code;

optionally variables from Figma;

optionally CSS hints.

The service should return:

generated or updated HTML/CSS code;

optionally a short explanation;

optionally metadata for the next stage.

The service may use either:

separate endpoints such as /generate, /refine, /edit, and /render; or

one unified endpoint with clearly defined operation modes.

Weekly deliverable to the supervisor

Running local service code in the repository.

A short API description with request and response examples.

One demo request and one demo response included in the report.

Week 5. Add code rendering and build the first plugin shell

Implement a rendering module that converts generated HTML/CSS into an image.

The module should:

take code as input;

open it in a headless browser;

render the page;

produce a screenshot.

Then build the first working Figma plugin shell with:

a Generate Code button;

a Make It Closer to the Mockup button;

a text field for edit instructions;

an Apply Edit button;

a code output area;

a preview area;

a small status or log area.

Weekly deliverable to the supervisor

A working rendering module.

A minimal Figma plugin panel that opens and communicates with the local service.

A short demo video or GIF showing that the shell works.

Week 6. Implement Generate Code and basic refinement

Implement the first full end-to-end workflow.

Part 1. Generate Code

When the user presses Generate Code, the plugin should:

verify that one frame is selected;

export the frame as PNG;

optionally collect variables and CSS hints;

send the data to the local service;

receive HTML/CSS;

display the code;

render and show a preview;

allow the user to copy the code.

Part 2. Basic refinement

Implement the first version of Make It Closer to the Mockup:

store the original PNG from Figma;

render the current code into a screenshot;

send the reference image, rendered image, and current code to the service;

request code refinement;

display the updated result.

Weekly deliverable to the supervisor

A working generation mode demonstrated on at least 3 industrial mockups from Week 2.

A first working refinement mode demonstrated on at least 2 mockups.

Screenshots of the results before and after refinement.

Week 7. Implement editing by request and add optional variables and CSS hints

Implement natural-language editing of the current code. The user should be able to submit instructions such as:

“Make the button secondary”;

“Increase the title size”;

“Reduce the left padding”;

“Make the alarm block more visible.”

Also add switches that allow the user to include or exclude:

Figma design variables;

CSS hints from the selected elements.

Weekly deliverable to the supervisor

A working Edit by Request mode.

Working toggles for variables and CSS hints.

At least 3 edit examples with screenshots.

At least 1 small comparison: image-only input vs. image plus variables and CSS hints.

Week 8. Evaluate the prototype experimentally

Conduct a structured experimental evaluation.

Measure at least:

time required to obtain the first generated result;

time required to obtain an acceptable result;

number of refinement iterations;

typical error categories;

effect of enabling variables;

effect of enabling CSS hints.

Also describe common failure modes, for example:

incorrect spacing;

incorrect font sizes;

poor alignment;

wrong visual hierarchy;

inaccurate button styling;

missing elements;

weak reproduction of charts, cards, or trend areas.

Weekly deliverable to the supervisor

A draft of the experimental section with tables and figures.

A clear description of the evaluation procedure.

A short conclusions page summarizing the main observations.

Week 9. Improve the baseline and freeze the prototype

After the baseline prototype is working and evaluated, improve it if possible. Possible directions:

better prompt engineering;

cleaner request formatting;

better use of variables and CSS hints;

post-processing of generated code;

improved refinement logic;

small adaptation to industrial interface examples.

By the end of this week, the system should be considered feature-complete, so that Week 10 can focus on writing.

Weekly deliverable to the supervisor

A comparison between the baseline and the improved version.

The final version of the code in the repository.

A report explaining what was improved and whether it helped.

A tagged release or frozen commit of the prototype.

Week 10. Literature review and diploma thesis writing

This week should focus on the written thesis, not on adding new major features.

You need:

- prepare a concise literature review;

- assemble the thesis according to the formatting requirements;

- write and format the full thesis draft;

- send the prepared thesis draft to the supervisor for review.

For the literature review, it is reasonable to start from the related-work section of UI2Code^N and then include papers and datasets relevant to screenshot-to-code generation and interface datasets, for example: Design2Code, WebSight, Web2Code

Weekly deliverable to the supervisor

The full prepared thesis text sent to the supervisor for checking.